**GDF Project Report – Sprint 2**

**Group Members:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Ihsan Salman Jasim |  | | Shaymaa Alhayali |  | | Hala Fathee |  | | Hadeel Tariq |  | | Tareq Abed Mohammed |  | |  |
|  |  |
|  |  |

**Description:**

GDF (General Discussion Forum) is a Web-based application for general information, which enables users to view a list of variant topics and search these topics with keywords . The user can also open a new discussion topic, add comments and give rating to other comments.

**Product Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Story** | **Priority** | **Time Estimation** | **Status** |
| 1- | View the list of system contents in general. | 1 | 3 days | Completed |
| 2- | The customer can search topics with keywords. | 2 | 3 days | İn progress |
| 3- | The customer can open a new discussion topic | 3 | 2 days | Not started |
| 4- | The customer can add comment in a selected discussion topics(inside topic page). | 5 | 3 days | Not started |
| 5- | Customer can give a rating to others comments | 5 | 3 days | Not started |
| 6- | View some advertisement pictures | 1 | 2 days | Completed |
| 7- | The administrator can add new topics | 3 | 2 days | Not started |
| 8- | The customer can suggest a new topic area. | 2 | 2 days | Completed |
| 9- | The administrator authorize a member of the team to be responsible for a specific topic area. | 3 | 2 days | Not started |
| 10- | Give the customer a permission to object on some topic area . | 3 | 2 days | Not started |
| 11- | Give the customer the ability to uploading some resources(books, pictures). | 4 | 3 days | Not started |
| 12- | The customer can register him/her self | 2 | 2 days | İn progress |
| 13- | Finalizing and putting the final touches to the project | 6 | 1 day | Not started |

The marked items are selected to be completed for this Sprint.

**Sprint2 Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Task** | **Responsible** | **Time Estimation** | **Progress** |
| 2.1 | Give the customer the right to register him/herself | Ihsan+ Hala | 1 day | Completed |
| 2.2 | Update search to multilevel search and search according to topics or subject or inside the comments or according to specific date. | Ihsan+Hadeel+Tareq+Hala+Shaymaa | 3 days | Completed |
| 2.3 | Give the customer the right to suggest a new topic that the adminstrator can agreed with it (confirm it) or refuse it. | Ihsan+Shaymaa | 12 hours | In progress |
| 2.4 | Change the topic update/delete page with a specific arrangement. | Ihsan+Hadeel | 1 day | completed |
| 2.5 | Apply testing | Ihsan+Hadeel+Tareq+Hala+Shaymaa | 12 hours | completed |

**Burn-down Chart:**

**Accuracy of Time Estimations:**

|  |  |  |
| --- | --- | --- |
| **Product Backlog Item** | **Estimated Completion Time** | **Actual Time Spent** |
| 12 | 2 days | 1 day |