**GDF Project Report – Sprint 6**

**Group Members:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Ihsan Salman Jasim |  | | Shaymaa Alhayali |  | | Hala Fathee |  | | Hadeel Tariq |  | | Tareq Abed Mohammed |  | |  |
|  |  |
|  |  |

**Description:**

GDF (General Discussion Forum) is a Web-based application for general information, which enables users to view a list of variant topics and search these topics with keywords . The user can also open a new discussion topic, add comments and give rating to other comments.

**Product Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Story** | **Priority** | **Time Estimation** | **Status** |
| 1- | View the list of system contents in general. | 1 | 3 days | Completed |
| 2- | The customer can search topics with keywords. | 3 | 2days | Completed |
| 3- | The customer needs to see the date and time of comments. | 3 | 3 days | Completed |
| 4- | The customer can add comment in a selected discussion topics(inside topic page). | 5 | 2 days | Completed |
| 5- | The customer can give vote to suggested topics. | 5 | 2 days | Completed |
| 6- | View some advertisement pictures | 1 | 2 days | Completed |
| 7- | The administrator can add new topics | 4 | 1 day | Completed |
| 8- | The customer can suggest a new topic area. | 3 | 2 days | Completed |
| 9- | The customer suggested that search result must shown as a list of subtitles. | 5 | 1 day | Completed |
| 10- | The customer needs to see the user name in comments appeared. | 4 | 1 day | Completed |
| 11- | The adminstrator needs to see the user’s name who suggested a new topic. | 4 | 1 day | Completed |
| 12- | The customer suggested an additional changes to the search topics with keywords. | 4 | 1 day | Completed |
| 13- | The customer can register him/her self | 2 | 2 days | Completed |
| 14- | The customer can propose his/her final suggestions about the whole project. | 6 | 4 days | Completed |
| 15- | The customer suggested that the topic contents control must shown as expandable list. | 5 | 1 day | Completed |

The marked items are selected to be completed for this Sprint.

**Sprint 6 Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Task** | **Responsible** | **Time Estimation** | **Progress** |
| 14.1 | Improving the appearance of topics contents control page which allows the adminstrator controlling the contents of all topics, according to the customer suggestions. | Ihsan+Hadeel+Tareq+ Hala+Shaymaa | 24 hours | Completed |
| 14.2 | Improving the appearance of forum topics page which lists the head topics to conclude the number of comments with each topic title. | Ihsan+Hadeel+Tareq+ Hala+Shaymaa | 12 hours | Completed |
| 14.3 | Adjusting the code of search result page to be unified (in topics, subjects and comments) to remove some bugs appeared after testing. | Ihsan+Shaymaa+Hadeel | 24 hours | Completed |

**Burn-down Chart:**

**Accuracy of Time Estimations:**

|  |  |  |
| --- | --- | --- |
| **Product Backlog Item** | **Estimated Completion Time** | **Actual Time Spent** |
| 14 | 4 days (96 hours) | 60 hours |