**GDF Project Report – Sprint 1**

**Group Members:**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Ihsan Salman Jasim |  | | Shaymaa Alhayali |  | | Hala Fathee |  | | Hadeel Tariq |  | | Tareq Abed Mohammed |  | |  |
|  |  |
|  |  |

**Description:**

GDF (General Discussion Forum) is a Web-based application for general information, which enables users to view a list of variant topics and search these topics with keywords . The user can also open a new discussion topic, add comments and give rating to other comments.

**Product Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Story** | **Priority** | **Time Estimation** | **Status** |
| 1- | View the list of system contents in general. | 1 | 3 days | Completed |
| 2- | Users can search topics with keywords. | 4 | 3 days | Not started |
| 3- | The user can open a new discussion topic | 3 | 1 day | Not started |
| 4- | The user can add comment in a selected discussion topics(inside topic page). | 5 | 3 days | Not started |
| 5- | User can give a rating to others comments | 5 | 2 days | Not started |
| 6- | View some advertisement pictures | 1 | 1 day | In progress |
| 7- | Browse links with pictures for resources (free books for example). | 2 | 3 days | Not started |
| 8- | A customer can suggest a new topic area. | 2 | 2 days | Not started |
| 9- | The administrator authorize a person to be resposible for a specific topic area. | 3 | 2 days | Not started |
| 10- | Give the customer a permission to object on some topic area . | 3 | 2 days | Not started |
| 11- | Give the customer the ability to uploading some resources(books, pictures). | 4 | 2 days | Not started |

The marked items are selected to be completed for this Sprint.

**Sprint1 Backlog:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **ID** | **Task** | **Responsible** | **Time Estimation** | **Progress** |
| 1.1 | Create the GUI screens for the homepage | Ihsan+Hadeel | 48 hours | Completed |
| 1.2 | Create the appropriate data bases that needed for topics. | Tareq+Hala | 16 hours | Completed |
| 1.3 | Browse the pictures of advertisements (about OZU). | Ihsan+Shaymaa | 12 hours | In progress |
| 1.4 | Apply testing (when needed). | Ihsan+Hadeel+Tareq+Hala+Shaymaa | 4 hours | completed |

**Burn-down Chart:**

**Accuracy of Time Estimations:**

|  |  |  |
| --- | --- | --- |
| **Product Backlog Item** | **Estimated Completion Time** | **Actual Time Spent** |
| 1 | 3 days (72 hours) | 64 hours |